## Slide 1
SUMMARY ASSESSMENT | 
Risk Level | 
Main Reasons for Assessment of Current Risk Level | 
A few points about the project health. Why you give it the color you give Move the diamond above to indicate the health of the project between green and red | 
Status as of | 27-Feb-19
Business Lead | Jim Worth
Project Manager | Student Name
Key Workstream Milestones |  |  |  | 
Milestone | Risk Level L  H | %-Done | Orig Due Dt | Current Due
Planning |  | 100% | 2/21 | 
Design |  | 90% | 2/27 | 
Coding |  | 10% | 4/14 | 
SIT - System Test |  | 0% | 4/21 | 
UAT User Acceptance Test |  | 0% | 4/29 | 
Training and Doc |  | 0% | 5/1 | 
Deployment |  | 0% | 5/1 | 
Go Live |  | 0% | 5/1 | 
Hyper Care |  | 0% | 5/7 | 
# | Key Accomplishments (Current Period)
1 | Bullet 1
2 | Bullet 2
3 | Bullet 3
# | Upcoming Activities (Next Period through (03/06/2019)
1 | Planned Bullet 1
2 | Planned Bullet 2
3 | Planned Bullet 3
Key Risks (to be reported to Stakeholders) |  |  |  |  |  |  | 
RAID# | Risk Short Title | Prob | Impact | Mitigation | Owner (s) | Priority | Due Date
1 | Enter Risk 1 (something that could happen, but has not yet happened) | Med | Med | Enter steps to resolve or minimize the risk | name | Med | MM/DD
2 | Enter Risk 2 | Low | Med | Enter steps to resolve or minimize the risk | name | Hi | Closed
Key Issues (to be reported to Stakeholders) |  |  |  |  |  |  | 
Issue | Risk Short Title | Prob | Impact | Mitigation | Owner (s) | Priority | Due Date
1 | Enter Issue 1 (a risk that has actually happened) |  |  | Enter steps to resolve | name |  | MM/DD
Project Name Here